EHB Technologies (PVT LTD)

Deep Architecture & System Analysis

EHB 2026 Monorepo — Complete Project Audit

Prepared by: Senior Architect Review (Cowork)

Date: 11 April 2026

Document Version: 1.0

Repository: D:\EHB DEVELOPMENT 2026

# Table of Contents

# Executive Summary

EHB Technologies (PVT LTD) ka EHB 2026 project aik extremely ambitious Pakistani super-app hai jo 32 industries ko aik unified, verification-driven, blockchain-ready platform par laana chahta hai. Yeh analysis project ki production readiness, architectural maturity, aur critical gaps ka aik complete audit provide karta hai.

### Headline Findings

- Overall maturity: 62/100 — Beta-ready for limited pilot, NOT full production.

- Tech stack aggressive aur modern hai (Next.js 14 App Router, Prisma 6, Mongo+Postgres hybrid, BullMQ, Socket.io, Anthropic + OpenAI AI).

- Business logic (STL, PSS, CRB, DMO, JPS) well-defined hai docs mein — lekin implementation fragmented hai.

- Main risks: duplicated backends (services/api + services/api/stl-replit), missing unit tests on STL formula, weak rate-limiting on financial endpoints, aur no production secrets management.

- Monorepo restructure (done on 2026-04-11) ne foundation strong ki hai — ab next priority code-level cleanup hai.

# STEP 1 — Project Structure Analysis

## 1.1 Current Folder Map (Post-Restructure)

Post-migration (2026-04-11) repository follows a production-grade monorepo layout. Saari major applications, services, aur packages apni dedicated top-level folder mein hain.

| Folder | Purpose & Contents |
| --- | --- |
| apps/web/ | Main Next.js 14 App Router application. 102 pages, 107 API routes. Former 'EHB landing-2026' folder (71,047 files). |
| apps/admin/ | Reserved for future admin dashboard. Currently empty scaffold. |
| services/api/ | Node.js Express API backend. Contains critical 'stl-replit/' subfolder with 150+ files (main production API). |
| services/ai/ | OpenAI-powered AI memory & agent system. Former 'ai-system-backend'. Includes memoryModel, promptBuilder, plannerAgent, devAgent. |
| services/workers/ | Reserved for BullMQ background workers. Empty scaffold. |
| packages/ui/ | Shared UI component library. Contains 'ehb-ui-lab/' playground and moved stray component DailyRewardClaimMini.tsx. |
| packages/types¦utils¦config/ | Reserved for shared TypeScript types, utilities, and config. Empty scaffolds. |
| infrastructure/scripts/ | 7 automation scripts: START-LOCAL.bat, auto-github-sync.ps1, upload-to-github.ps1, etc. |
| infrastructure/logs/ | Runtime logs (gitignored). Includes _git-push.log, _git-push-run.log. |
| infrastructure/assets/ | Static brand assets (logos, images) moved from root. |
| data/ehb-data/ | MongoDB dumps and bulk data (gitignored). |
| docs/ | Documentation hub with 56+ architecture docs, migration reports, prompts, tasks, devops guides. |
| backup/ | Pre-restructure safety net (gitignored). Contains legacy/ehb-dev-2026 and config snapshots. |
| tests/ | Reserved for cross-cutting integration tests. Empty scaffold. |

## 1.2 Issues Found in Structure

- BLOCKER: Empty backend/ shell at root (backend/stl-replit/) left over from migration due to Windows filesystem permission quirk. Documented as Issue #1 in MIGRATION_REPORT.md.

- DUPLICATION: services/api/stl-replit/ is NOT a sub-module — it IS the main production API with 150+ files. The parent services/api/ folder has minimal direct code. This is confusing and misleads new developers.

- NO WORKSPACE CONFIG: package.json at root is missing (or does not define workspaces). Each app/service ka apna separate node_modules hai — no yarn/pnpm/npm workspaces sharing.

- NO TSCONFIG PATH ALIASES: Each package reimports via relative paths. packages/ui ka koi formal export barrel nahi hai.

- MIXED NAMING: Kuch folders camelCase, kuch kebab-case. e.g. stl-replit vs aiSystem.

- ORPHAN FILES: packages/ui/DailyRewardClaimMini.tsx stray component hai jo kisi barrel index mein exported nahi.

- MISSING READMEs: apps/admin, services/workers, packages/types|utils|config mein koi README nahi — future developers ko purpose pata nahi chalega.

- DOCS DRIFT: docs/FOLDER_ARCHITECTURE.md abhi purani layout reference kar raha hai (ehb-landing-demo) — update required.

## 1.3 Structural Recommendations

- Root par package.json create karein with 'workspaces': ['apps/*', 'services/*', 'packages/*'] — enables shared dependency hoisting aur cross-package imports.

- services/api/stl-replit ka content upar move karein ya isko services/api/core rename karein — naming clarity improve hogi.

- Har package/app mein README.md add karein with Purpose, Owner, Dev Commands, Dependencies sections.

- packages/ui mein index.ts barrel export file banao aur DailyRewardClaimMini.tsx ko properly export karo.

- tsconfig.base.json root par rakho with path aliases: @ehb/ui, @ehb/types, @ehb/utils, @ehb/config.

- docs/FOLDER_ARCHITECTURE.md ko update karein new monorepo layout ke saath.

- Empty backend/ shell manually delete karein Windows Explorer se (Issue #1).

- Naming convention standardize karein: kebab-case for folders, PascalCase for React components, camelCase for utilities.

# STEP 2 — Module & Section Breakdown

EHB 2026 mein 5 core systems hain jo saari business logic ka foundation hain: PSS, CRB, STL, DMO, aur JPS. In ke upar 9+ feature modules built hain. Neechay har module ki detailed breakdown hai.

### Core 1 — PSS (Proof & Security System)

Purpose: Identity verification aur KYC ka backbone. Every user, seller, franchise, aur service provider ko PSS ke through verify hona parta hai before koi high-trust action allowed ho.

Key Features:

- Document upload & verification (CNIC, Passport, Business License).

- Multi-level verification tiers (Basic → Enhanced → Platinum).

- AI-assisted document OCR (via services/ai).

- Manual review queue for human validators.

- Verification expiry tracking & renewal reminders.

Data & Entities: VerificationRequest, Document, VerificationTier, ReviewLog (Prisma models).

Dependencies: services/ai for OCR, Cloudinary for document storage, BullMQ for async processing.

### Core 2 — CRB (Certification Board)

Purpose: Skill, professional, aur product quality ki certification authority. 6-month refilling cycle ke saath certifications auto-expire hoti hain.

Key Features:

- Skill certification exams (JPS integration).

- Product quality certification.

- Business/franchise certification.

- 6-month mandatory renewal cycle.

- Revocation & dispute workflow.

- Impact on STL Refilling Score component (15% weight).

Data & Entities: Certification, CertificationType, RefillingCycle, ExamResult.

Dependencies: JPS for skill exams, STL for score impact, Notifications for renewal alerts.

### Core 3 — STL (Service Trust Level)

Purpose: Saari platform ka trust economy. Har seller, service provider, aur product ko 0-100 STL score milta hai jo visibility, pricing, aur commission rates determine karta hai.

Key Features:

- Formula: (Verification × 0.20) + (Certification × 0.25) + (Performance × 0.15) + (Customer Reviews × 0.15) + (Complaint History × 0.10) + (Refilling Score × 0.15).

- 5 tiers: Free (0–30), Basic (31–50), Medium (51–70), High (71–85), VIP (86–100).

- Parallel 8-level mapping (L1–L8).

- AI-assisted adjustment via Anthropic Claude 3.5 Sonnet.

- Lock amount ceiling — insufficient coin lock STL level ko cap kar deti hai.

- Real-time recalculation on review, complaint, ya certification events.

Data & Entities: STLScore, STLHistoryLog, STLCalculationInput, LockAmount.

Dependencies: PSS (verification), CRB (certification), Wallet (lock), Reviews, Complaints, services/api/stl-replit/stlService.js, Anthropic API.

### Core 4 — DMO (Decentralized Management Office)

Purpose: Earnings, rewards, aur fraud detection ka unified dashboard. Users ki daily earnings, pending payouts, aur fraud queue ko manage karta hai.

Key Features:

- Daily reward claim system.

- Affiliate earnings aggregation.

- Fraud detection queue with manual review.

- Payout processing.

- Real-time earnings socket updates via Redis adapter.

- Background BullMQ workers for daily calculation.

Data & Entities: DMOEarning, DMOReward, FraudFlag, PayoutRequest.

Dependencies: Wallet, Stripe (payouts), Socket.io, Redis, BullMQ worker (worker:dmo script).

### Core 5 — JPS (Job Profile & Skills)

Purpose: Freelancer aur service provider profiles ka backbone. CV, skills, experience, aur job matching system.

Key Features:

- Rich user profiles with skills taxonomy.

- AI-powered job matching.

- Skill proofs & portfolio linking.

- Interview scheduling.

- Integration with CRB for certified skills.

Data & Entities: JPSProfile, Skill, JobPost, Application, Interview.

Dependencies: CRB for verified skills, services/ai for matching, STL for trust rating.

### Feature Module — Wallet & Coin Lock

Purpose: Platform ka financial spine. Har user ka EHB wallet hai jisme coins locked hoti hain (STL ke liye), spent hoti hain (services ke liye), aur earned hoti hain (rewards).

Key Features:

- Multi-currency support (PKR, USD, EHB Coin).

- Lock/unlock mechanism with time-locks.

- Transaction ledger with immutability flags.

- Stripe 22.0.0 integration for top-ups.

- Payout queue with fraud screening.

Data & Entities: Wallet, Transaction, LockEntry, PayoutRequest.

Dependencies: Stripe, STL (lock ceiling), DMO (earnings), BullMQ.

### Feature Module — AI Marketplace

Purpose: Pre-built AI agents aur tools ka marketplace. Users agents rent/buy kar sakte hain (e.g., content writer, contract reviewer, image generator).

Key Features:

- Agent listings with category filter.

- Pay-per-use and subscription tiers.

- Agent review & STL score.

- OpenAI gpt-4.1-mini backbone.

- Usage metering & billing.

Data & Entities: AIAgent, AgentUsage, AgentReview, AgentSubscription.

Dependencies: services/ai, Wallet, STL, Stripe.

### Feature Module — Affiliate Program

Purpose: 4-level referral system. Commissions har level par cascade hoti hain aur STL-adjusted hoti hain.

Key Features:

- 4-level referral tree.

- Commission percentages adjusted by referrer STL.

- Real-time commission tracking.

- Fraud detection on self-referrals.

Data & Entities: AffiliateLink, ReferralChain, CommissionLedger.

Dependencies: Wallet, STL, DMO, fraud system.

### Feature Module — Franchise System

Purpose: 4-tier franchise hierarchy: Global → Country → Corporate → Sub-franchise. Har tier ka alag revenue share aur responsibility hai.

Key Features:

- Franchise application & approval flow.

- Territory management.

- Revenue share calculation.

- Franchise-level dashboards.

- Complaint escalation up the tier chain.

Data & Entities: Franchise, FranchiseTier, Territory, RevenueShare.

Dependencies: PSS (verification), Wallet, STL, Complaints.

### Feature Module — Complaints & Penalty Engine

Purpose: Dispute resolution aur automated penalty system. Complaints STL ke Complaint History component ko directly affect karti hain (10% weight).

Key Features:

- Complaint submission with evidence upload.

- Multi-stage review (AI screen → human review → franchise escalation).

- Automatic STL penalty on confirmed complaints.

- Refund processing.

- Complaint resolution SLA tracking.

Data & Entities: Complaint, ComplaintEvidence, PenaltyLog, Resolution.

Dependencies: STL, Wallet (refunds), Notifications, services/ai (AI screening).

# STEP 3 — Data Flow & System Integration

## 3.1 Primary Request Flow

Ek typical user request (e.g., service booking) is path se guzarti hai:

- Browser → Next.js Client Component (apps/web/app/**).

- Client → Next.js API Route (apps/web/app/api/**) — first-line validation & auth via JWT (jose@6.1.0).

- Next.js API Route → services/api/stl-replit Express backend (via internal HTTP OR direct Prisma access).

- Express backend → Prisma 6.16.1 Client → MongoDB primary (or PostgreSQL fallback).

- For AI operations: Express backend → services/ai (OpenAI) OR Anthropic Claude (for STL).

- For async work: Express → BullMQ → Redis → background worker.

- For real-time: Socket.io server pushes updates to client via Redis adapter.

- Response → API Route → Client → UI render.

## 3.2 STL Calculation Flow

- Trigger event (new review, complaint, certification change, lock amount update).

- STL service collects 6 inputs from PSS, CRB, Performance, Reviews, Complaints, Refilling modules.

- Base formula calculation: sum of 6 weighted components × coefficient.

- Lock amount ceiling check — if user ka locked coin balance tier requirement below hai, score artificially capped.

- AI adjustment layer — Anthropic Claude 3.5 Sonnet evaluate karta hai edge cases (e.g., sudden review spike, coordinated complaints).

- Final score → STLHistoryLog → real-time socket push → cache invalidation → UI update.

## 3.3 PSS + CRB Verification Flow

- User → Upload documents (apps/web/app/pss/verify).

- Next.js API → Cloudinary upload → save reference in Prisma.

- BullMQ enqueues OCR job → services/ai processes with OpenAI.

- AI extracts fields → compares with claimed data → confidence score.

- If confidence > threshold → auto-approve; else → human review queue.

- CRB exam flow mirrors this — exam submission → AI grading → certificate issuance.

- Certification event → STL recalc trigger → user notified.

## 3.4 DMO Earnings Flow

- Background cron job (daily at 00:00 UTC) → worker:dmo script runs.

- Worker iterates over all active users → calculates daily earnings from affiliate, service commissions, rewards.

- Fraud screening rules applied (velocity checks, duplicate IPs, device fingerprints).

- Clean earnings → Wallet credit. Flagged earnings → FraudFlag queue for human review.

- Socket push to DMO dashboard → user sees real-time balance update.

- Weekly payout cron → eligible balances → Stripe payout → transaction ledger.

# STEP 4 — Core Functional Logic

## 4.1 STL Formula (Canonical)

The heart of the entire trust economy. All implementation lives in services/api/stl-replit/services/stlService.js.

STL = (V × 0.20) + (C × 0.25) + (P × 0.15) + (R × 0.15) + (H × 0.10) + (F × 0.15)

| Component | Weight | Source Module |
| --- | --- | --- |
| V — Verification (PSS) | 20% | PSS tier level × max factor |
| C — Certification (CRB) | 25% | Active certifications count + tier |
| P — Performance | 15% | On-time delivery, response rate |
| R — Customer Reviews | 15% | Weighted average of last 90 days |
| H — Complaint History | 10% | Inverse of open/resolved complaints |
| F — Refilling Score | 15% | Certification renewal timeliness |

## 4.2 STL Tier Mapping

| Tier | Score Range | Privileges |
| --- | --- | --- |
| Free | 0–30 | Limited listings, no priority, high commission % |
| Basic | 31–50 | Standard listings, basic badge |
| Medium | 51–70 | Featured listings, lower commission, CRB exam discount |
| High | 71–85 | Priority search ranking, verified badge, bulk tools |
| VIP | 86–100 | Top placement, lowest commission, dedicated support, franchise eligibility |

## 4.3 Coin Locking Logic

A seller's STL is bounded by how much coin they have locked in the wallet. Conceptual algorithm:

- Calculate raw STL = weighted sum (0–100).

- Determine required lock amount for raw STL's tier (e.g., VIP requires N coins).

- If user's lockedBalance < required → cap STL at the highest tier their lock supports.

- Persist both rawSTL and effectiveSTL in STLHistoryLog.

- UI displays effectiveSTL with a 'locked-by-lock' tooltip if raw > effective.

## 4.4 Level Upgrade Logic

- Upgrade trigger: score crosses tier threshold upward for 3 consecutive recalculations (anti-gaming).

- Downgrade trigger: score drops below tier threshold for 1 recalc (instant — protects buyers).

- Downgrade sends notification + grace period of 7 days to recover before tier privileges revoked.

- Appeals handled via Complaints module.

## 4.5 Penalty System

- Confirmed complaint (minor): STL -2 points, 7-day listing boost penalty.

- Confirmed complaint (major): STL -10 points, 30-day suspension, wallet lock.

- Fraud flag confirmed: STL -50 points, permanent ban eligibility, DMO payout freeze.

- Penalties stored in PenaltyLog with reversal support for false positives.

## 4.6 Complaint Flow Logic

- User submits complaint with evidence.

- AI pre-screen (services/ai) → category + severity.

- Auto-reject obvious spam, else → human reviewer queue.

- Human decision → Upheld / Rejected / Needs More Info.

- If upheld → Penalty engine triggers → STL recalc.

- Notification to both parties + 7-day appeal window.

# STEP 5 — Problems, Bugs & Risks

## 5.1 Architectural Issues

- DUPLICATED BACKENDS: services/api and services/api/stl-replit roles unclear. stl-replit is the real API — the parent is a ghost folder. Confuses onboarding and CI/CD path resolution.

- NO MONOREPO TOOLING: Missing npm workspaces, Turborepo, or Nx. Each package's dependencies are siloed; shared updates require N separate installs.

- TIGHT COUPLING: apps/web/services/stl.service.ts calls Prisma directly AND hits services/api internal URL — same logic duplicated client-side and server-side.

- CONFIGURATION SPRAWL: 6+ .env files across apps/services with overlapping keys. No centralized secret management.

- MIXED DATABASE STRATEGY: Prisma schema declares BOTH MongoDB AND PostgreSQL providers. Only one can be active at runtime — deployment ambiguity.

- DOCKERFILE INCOMPLETE: apps/web/Dockerfile references old './backend' relative paths — broken post-restructure.

## 5.2 Performance Issues

- STL recalculation is SYNCHRONOUS — every review triggers an immediate 6-component fetch + AI call. Should be debounced & queued.

- No Redis caching layer on expensive queries (user profile, STL score, wallet balance). Mongo hits on every page load.

- 102 Next.js pages + 107 API routes = giant bundle. No dynamic imports on heavy dashboard widgets.

- Socket.io broadcasts are NOT throttled — high-volume user can cause message storms.

- Prisma schema has 86 models with 1,249 lines but no indexes on common lookup fields (userId, STLScore ordering).

## 5.3 Scaling Risks

- Single MongoDB instance assumed — no sharding config. 32 industries × thousands of sellers = early scaling wall.

- BullMQ workers run in-process with services/api — no horizontal worker scaling.

- Anthropic + OpenAI calls un-rate-limited on the client side. A single fraud scenario could exhaust monthly API budget.

- File uploads → Cloudinary without virus scanning or size caps server-side.

- No CDN strategy for static assets.

## 5.4 Security Issues

- CRITICAL: JWT secrets stored in plain .env — no HashiCorp Vault / AWS Secrets Manager integration.

- HIGH: Rate limiting (300/min global, 80/min sensitive) applies globally but NOT per-user for financial endpoints (payout, lock, transfer).

- HIGH: No CSRF tokens on state-changing POST routes outside of NextAuth handlers.

- MEDIUM: bcryptjs with default 10 rounds — consider 12 for 2026.

- MEDIUM: No input sanitization middleware on free-text fields (complaint text, review body) — XSS risk in admin dashboards.

- MEDIUM: Zod validation on only ~60% of API routes.

- LOW: No Content Security Policy header set in next.config.mjs.

## 5.5 Missing Validations

- STL formula has ZERO unit tests — a regression could silently change every user's trust score.

- No integration test for: PSS → CRB → STL chain.

- No E2E test for: user signup → verification → first booking → complaint.

- Playwright tests exist but cover only happy-path landing pages.

- No load tests.

# STEP 6 — Improvements & Recommendations

## 6.1 Folder Restructure (Already Done — Next Phase)

- Rename services/api/stl-replit → services/api (after clearing the empty shell).

- Move apps/web/services/* that are not UI-related into packages/domain/ (new package).

- Create packages/domain/ for pure business logic (STL formula, penalty rules) — testable in isolation.

- Turborepo install: npx create-turbo@latest for build caching.

## 6.2 Performance Optimizations

- Add Redis cache layer with TTLs: STL score (5 min), user profile (15 min), static lookups (1 hour).

- Make STL recalculation async via BullMQ — debounce 30s per user.

- Add Prisma indexes on: User.email, STLScore.userId, Transaction.userId+createdAt, Complaint.status.

- Use Next.js dynamic imports for dashboard charts and admin tables.

- Enable Next.js partial prerendering for marketing pages.

- CDN config: Vercel Edge or Cloudflare for /public + /_next/static.

## 6.3 UI/UX Improvements

- Unified design system via packages/ui — extract shared Button, Card, Input, Toast.

- Add skeleton loaders on slow dashboard queries (STL, DMO).

- Mobile-first review of dashboard + DMO (currently desktop-heavy).

- Accessibility pass: WCAG 2.1 AA compliance audit.

- Consistent empty states and error boundaries across all 102 pages.

## 6.4 API Design Improvements

- OpenAPI spec generation from Zod schemas — use @asteasolutions/zod-to-openapi.

- API versioning: /api/v1/* namespace to allow breaking changes safely.

- Standardize error response: { ok: false, code, message, details } across all routes.

- Add request tracing with OpenTelemetry.

- Implement idempotency keys for financial routes.

## 6.5 Microservices Readiness

- Extract STL engine into standalone service (easy — already isolated logic).

- Extract notification service (email, SMS, push) as independent worker.

- Event bus: introduce NATS or Redis Streams for cross-service events (e.g., certification.approved → STL.recalc).

- API Gateway: Kong or nginx for central auth + rate limit enforcement.

- Graceful fallbacks: if services/ai down, STL formula runs without AI adjustment layer.

## 6.6 Testing Strategy

- PRIORITY 1: Unit tests for STL formula (every component, every edge case, lock ceiling).

- Integration tests for PSS → CRB → STL chain.

- E2E tests for critical user journeys (signup → verify → book → complain → refund).

- Load tests with k6 or Artillery targeting 1000 concurrent users.

- Add pre-commit hook to run affected tests (via Turborepo).

# STEP 7 — Completeness Check

## 7.1 Built & Production-Quality

- Monorepo folder structure (post-2026-04-11 restructure).

- Next.js 14 App Router foundation with 102 pages.

- Prisma schema with 86 models covering full domain.

- Authentication flow (JWT via jose).

- START-LOCAL.bat developer experience script.

- CI workflow (.github/workflows/ehb-landing-ci.yml).

- 56+ architecture documentation files.

- AI integrations (Anthropic Claude 3.5 Sonnet + OpenAI gpt-4.1-mini).

- Real-time Socket.io + Redis adapter.

- Stripe 22.0.0 payment integration.

- Backup & rollback safety net (git branch + tag + backup/ folder).

## 7.2 Built but Partial / Needs Hardening

- STL scoring engine — formula present, but no unit tests, no async debounce, no caching.

- PSS verification — OCR integration exists, but no production-grade document vault.

- CRB certification — schema there, exam flows partial, 6-month renewal automation incomplete.

- DMO dashboard — UI + basic workers built, but fraud rules are rudimentary.

- Wallet — core flows work, but no full audit trail UI, missing multi-currency FX rates.

- AI Marketplace — listing UI exists, agent metering + billing incomplete.

- Affiliate — 4-level tree exists, STL-adjusted commissions not yet wired in.

- Franchise — 4-tier model in docs, UI scaffolding, approval flow incomplete.

## 7.3 Missing / Not Yet Built

- Admin dashboard (apps/admin empty scaffold).

- Background worker service (services/workers empty).

- Shared type package (packages/types empty).

- Shared utility package (packages/utils empty).

- Shared config package (packages/config empty).

- Cross-cutting test suite (tests/ empty).

- Mobile apps (React Native / Flutter).

- Production monitoring (Prometheus + Grafana — docs exist, not deployed).

- Production secret management.

- Full internationalization (i18n) — currently English only.

- KYC video verification.

- Blockchain integration (EHB Coin on-chain).

# STEP 8 — Final Summary & Roadmap

## 8.1 Maturity Scorecard

| Dimension | Score / 100 | Assessment |
| --- | --- | --- |
| Architecture & Structure | 72 | Post-restructure strong; needs monorepo tooling |
| Core Business Logic (STL/PSS/CRB/DMO) | 68 | Well-defined, partially tested |
| Code Quality | 55 | Duplication, mixed naming, low test coverage |
| Security | 45 | Basic auth in place; secrets & CSRF gaps |
| Performance & Scalability | 50 | No caching, sync recalc, single DB |
| Testing | 25 | Critical STL logic untested |
| Documentation | 85 | Extensive, only slightly drifted |
| DevOps & CI/CD | 65 | CI works; secrets & monitoring missing |
| UI/UX | 70 | Modern stack; mobile & a11y gaps |
| Overall Project Maturity | 62 / 100 | Beta-ready for controlled pilot |

## 8.2 Production Readiness Verdict

EHB 2026 abhi PRODUCTION-READY NAHI hai bari scale ke liye, lekin aik CONTROLLED PILOT ke liye ready ho sakta hai (2–3 industries, 500–1,000 users) agar Priority 1 items 4 weeks mein complete ho jayen.

## 8.3 Priority Action List

### Priority 1 (Next 2 Weeks — BLOCKERS)

- Write unit tests for STL formula (services/api/stl-replit/services/stlService.js).

- Fix Docker & CI path references post-restructure.

- Add production secrets management (AWS Secrets Manager or Vault).

- Implement per-user rate limiting on financial endpoints.

- Add CSRF tokens on all state-changing routes.

- Clean up empty backend/ shell (manual step, Issue #1 from migration).

- Re-enable auto-github-sync scheduled task with correct new paths.

### Priority 2 (Next 4 Weeks — HIGH)

- Add Redis caching for STL, user profile, wallet balance.

- Convert STL recalc to async BullMQ job with debouncing.

- Add Prisma indexes on heavy lookup fields.

- Set up Turborepo / npm workspaces at root.

- Write integration tests for PSS → CRB → STL chain.

- Standardize API error responses and add OpenAPI spec.

### Priority 3 (Next 8 Weeks — MEDIUM)

- Extract STL engine as standalone microservice.

- Deploy Prometheus + Grafana monitoring.

- Complete DMO fraud detection rules.

- Wire affiliate STL-adjusted commissions.

- Finish CRB 6-month renewal automation.

- Mobile-responsive audit of dashboard.

- Accessibility (WCAG 2.1 AA) audit.

### Priority 4 (Next Quarter — STRATEGIC)

- Build admin dashboard (apps/admin).

- Internationalization (English + Urdu + Arabic initially).

- Mobile apps (React Native).

- KYC video verification.

- On-chain EHB Coin integration.

- Shard MongoDB + introduce read replicas.

## 8.4 Closing Remarks

EHB Technologies (PVT LTD) ka EHB 2026 project aik extraordinarily ambitious aur well-architected vision hai. 32 industries ko aik trust-driven, AI-augmented, verification-first platform par laana Pakistan aur globally bohat bara opportunity hai. Current implementation ka foundation strong hai — post-restructure monorepo, 86-model Prisma schema, aur 56+ architecture docs proof hain ki yeh project seriously engineered hai.

Main bottleneck code quality aur testing hai, jo aik focused 4-week sprint mein resolve ho sakta hai. Priority 1 ke items complete hone par yeh project beta pilot ke liye ready ho jayega, aur Priority 2 ke baad full production launch feasible hai.

Khas recommendation: STL engine ko first-class microservice treat karein aur uski testing + caching par immediate invest karein — yeh platform ka trust economy hai, aur isi se saara business value flow hota hai.

— End of Analysis Report —